|  |  |
| --- | --- |
| Date | 17th November 2023 |
| Team ID | SI-GuidedProject-610171-1701658790 |
| Project Name | FetalAI: Using Machine Learning to predict and monitor Fetal Health |
| Maximum Marks | 8 Marks |

Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

Product Backlog, Sprint Schedule, and Estimation

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprit | Functional  Requirements(Epic) | User Story  Number | User Story/Task | Story Points | Priority | Team Members |
| 1 | Dashboard | 1 | As a user, I want a personalized view. Design and implement customizable dashboards | 8 | High | Ankit |
| 1 | Profile Settings | 2 | As a user, I want to edit my profile. Allow users to modify profile information | 5 | High | Ankit |
| 2 | Search Feature | 3 | As a user, I want to search for items . Develop item search functionality | 5 | Medium | Hrishikesh |
| 2 | Notifications | 4 | As a user, I want to receive alerts.  Implement notification system | 3 | Medium | Nikhil |
| 3 | Analytics | 5 | As an admin, I want data analytics. Develop data visualization for admin | 8 | High | Nikhil |

Project Tracker, Velocity & Burndown Chart:

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint | Total Story points | Duration | Sprint Start Data | Sprint End Date(Planed) | Story Points  Completed (as on  Planned End Date) | Sprint Release Date  (Actual) |
| Sprint -1 | 13 | 7 Days | 1 Nov 2023 | 8 Nov 2023 | 13 | 8 Nov 2023 |
| Sprint -2 | 8 | 8 Days | 12 Nov 2023 | 20 Nov 2023 | 8 | 20 Nov 2023 |
| Sprint -3 | 8 | 8 Days | 22 Nov 2023 | 30 Nov 2023 | 8 | 30 Nov 2023 |